# Meeting Minutes: Group 8 Release 2

# Stand up meeting 1 - online

Check in feature progress

1. Vishanuel
   1. Feature 1(Order meals from cafeteria menu to be picked up or delivered): Fixing Bugs in the Order Edit Module
   2. Feature 5(Request Meal Delivery): already implemented on campus sites
   3. Feature 2(Order meals from local restaurants to be delivered): not yet started
   4. Some visual Improvements
2. Nandita
   1. Feature 6(Create, view, modify and delete cafeteria menus): Fixing bugs in Modify part of feature 6.
   2. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): Not yet started.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): Just started
   2. Feature 1 Part 1 (Order meals from cafeteria menu to be picked up or delivered): Completed
4. Alvin
   1. Feature 4(Register for meal payment options) part 1: Just started
   2. Database data input
5. Renee – no response

# Stand up meeting 2 - online

Check in feature progress

1. Vishanuel – Not much progress
2. Nandita
   1. Feature 6(Create, view, modify and delete cafeteria menus): Bugs fixed in Modify part of feature 6.
   2. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): Not yet started.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): create part partially done.
4. Alvin
   1. Feature 4(Register for meal payment options) part 1: Getting some hiccups in the Register controller
5. Renee – no response

# Stand up meeting 3 - online

Check in feature progress

1. Vishanuel
   1. Feature 1(Order meals from cafeteria menu to be picked up or delivered): Fixed Bugs in the Order Edit Module.
   2. Testing Entirety of Feature 1.
   3. Helping Alvin on his feature 4.
2. Nandita
   1. Feature 6(Create, view, modify and delete cafeteria menus): 90% completion
   2. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): Started.
   3. Updated DB.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): facing problems with Jquery.
4. Alvin
   1. Feature 4(Register for meal payment options) part 1: Completed, Currently Testing
5. Renee – no response

General discussion on how database will be updated and affected with new features, Feature 8 discussion and Feature 4.

# Stand up meeting 4 - online

Check in feature progress

1. Vishanuel
   1. Feature 11(Extended the COS to international students residing on campus): Started
   2. Completed Testing Entirety of Feature 1.
   3. Helping Alvin on his feature 4 - Completed.
   4. Updated DB
2. Nandita
   1. Feature 6(Create, view, modify and delete cafeteria menus): Completed
   2. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): Started.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): Fixing bugs in Jquery.
4. Alvin
   1. Feature 4(Register for meal payment options) part 1 and part 2: Completed, Currently Testing
5. Renee – no response

# Stand up meeting 5 - online

Check in feature progress

1. Vishanuel
   1. Feature 11(Extended the COS to international students residing on campus): 50% completion
   2. Completed Testing Entirety of Feature 1.
   3. Helping Alvin on his feature 4 - Completed.
2. Nandita
   1. Feature 6(Create, view, modify and delete cafeteria menus): Completed
   2. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): Started.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): Fixing bugs in Jquery.
4. Alvin
   1. Feature 4(Register for meal payment options) part 1 and part 2: Completed, Currently Testing
5. Renee – no response

Constant DB updates throughout the week.

# Stand up meeting 6 - online

Check in feature progress

1. Vishanuel
   1. Feature 11(Extended the COS to international students residing on campus): completed - Testing
2. Nandita
   1. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): 80% completion.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): Still Fixing bugs in Jquery.
4. Alvin
   1. Feature 4(Register for meal payment options) part 1 and part 2: Completed, Testing Completed
5. Renee – no response

# Stand up meeting 7 - online

Check in feature progress

1. Vishanuel
   1. Feature 11(Extended the COS to international students residing on campus): completed – bug fixes
2. Nandita
   1. Feature 8(Produce recipes and ingredients lists for custom meals from cafeteria): 90% completion.
3. John
   1. Feature 3(Create, view, modify and delete meal service subscriptions): 90% completion.
4. Alvin
   1. Feature 4(Register for meal payment options) part 1 and part 2: Completed, Testing Completed
5. Renee – no response

# Tasks

## Back Log

Available at: <https://trello.com/b/ifMrTmG4/cs415>

